## Slide 1
SBAB- Implementation Plan
July 6th 2016

## Slide 2: Our mission, vision, and core values
Committed to 5 core values to create a city that is:
Safe
Interconnected
Affordable
Vibrant
Innovative
For all
Mission: deliver a high-quality
transportation system for Seattle
Vision: connected people, places, and products
2
Notes: Our core values for transportation anchor to the core values that Mayor Murray has laid out in his vision (Move Seattle) for Seattle:
Safe
Interconnected
Affordable
Vibrant
Innovative

## Slide 3: Presentation overview
What we heard from you.
Discuss Implementation plan process: A phased approach
Next steps, schedule.
3
Notes: Let the audience know the purpose of your presentation (is it purely informational, are you seeking feedback, etc). Then walk them through what you’ll be covering.

## Slide 4: What we heard about the prioritization process:
4
More Transparency
Emphasis on Safety
Add Downtown projects
Better Connectivity
Emphasis on Equity
More quick fix projects

## Slide 5: Phase I: Create Teams & Assumptions
Agree on assumptions
  The 2017 work plan stays the same
  Quantitative analysis was established in the 2014 BMP and stays the same until the next update in 2018
  The SBAB remains our primary stakeholder.
5
Imp Plan
SDOT
SBAB
Council
Create Team:
  SDOT Staff and 2-3 SBAB members
  Meet a couple times a month (daytime or evenings)

## Slide 6: Phase II Quantitative & qualitative Analysis.
Re-run quantitative Analysis based on:
  Safety: 40 points
  Connectivity: 25 points
  Equity: 20 points
  Ridership: 10 points
  Livability: 5 points
Dive deep into qualitative
  Gaps/Connectivity
  Geographic distribution
  Partner Projects/Leveraging opportunities
  Policy directives
  Community Interest

## Slide 7: Phase III Finalize for Council.
Discuss Draft project list & confirm projects.
Document all decisions
Review with SBAB, confirm funding.
Internal review.
Present final doc to Council

## Slide 8: Schedule
Month | Task
August | Walk through the 2016 prioritization to gain an understanding of the quantitative and qualitative approach. Select SBAB team members. Receive CCMP input
September | Start the prioritization process. Evaluate all the qualitative factors with team. Create lists of projects with costs to present & discuss at next SBAB Meeting.
October | Present list and discuss issues. (budget will limit # and length of projects to be selected) Select preferred projects for draft list
November | Final selection process of projects for the plan.
December | Happy Holidays! (no update)
January | Present & discuss final project list.
February | Prepare final document for Council.

## Slide 9: Questions?
Monica.Dewald@seattle.gov | (206) 684-5374
www.seattle.gov/transportation/bike.htm
www.seattle.gov/transportation